IssueHub

Project Management System

Week 1

Meeting Details

| Date | 24 March, 2026 |
| --- | --- |
| Time | 14:00 |
| Location | Epoka University |
| Week | Week 1 — Sprint Kickoff |

Attendees

Name

Edvin Mehaj

Xhoana Thano

Gledis Xhaja

Nea Metohu

Arbër Zeneli

Vasil Nano

Klevi Vezi

Agenda

- Kick off the IssueHub project and align on overall scope

- Begin system design and early documentation

- Assign responsibility for core document sections (one per member)

- Finalize system structure and early schemas

Progress Report

Edvin Mehaj

- Completed Part 2(d): Constraints documentation

Xhoana Thano

- Completed Part 2(e): Dependencies documentation

Gledis Xhaja

- Wrote Part 2(a): Product Context section

Nea Metohu

- Wrote Part 2(b): User Characteristics section

Arbër Zeneli

- Completed Part 2(c): Assumptions documentation

Vasil Nano

- Drafted Part 1(b) — Purpose and Scope of this Specification

Klevi Vezi

- Drafted Part 1(a) of the Executive Summary — Project Overview

Challenges & Solutions

Scope Alignment:  Team members had varying interpretations of system scope. Resolved through a group walkthrough of the project brief to reach consensus on core priorities.

Documentation Overlap:  Some assigned sections overlapped in content. An impromptu session was held to redistribute responsibilities and eliminate redundancy.

Tool Setup:  Initial setup of the shared repository and project tools took longer than expected. Provided a step-by-step guide to onboard  of the team efficiently.

Next Steps

- Begin building the project skeleton and defining technical requirements

- Expand documentation with non-functional requirement sections

- Map user scenarios to formal use cases

- Set up CI/CD pipeline and shared development environment

- Schedule Week 2 meeting and assign sprint tasks

Conclusion

A strong foundation has been established for IssueHub. Each team member has taken ownership of a distinct documentation section aligned with the Table of Contents, and the system scope is now clearly understood across the group. Teamwork was effective, and the team is well-positioned to move into the development and technical planning phase in Week 2.